Project Documentation: MicroGoal API

Project Name	MicroGoal
Date	09 -03- 2026
Lead Developer	Dharmender
Phase	Final Academic Submission
Marks Allotted	Phase 1 (20) | Phase 2 (30) | Phase 3 (50)

# Empathize & Discover

## Problem Identification

Users often struggle to maintain consistency in their personal and professional goals due to the lack of a focused, secure, and private way to track progress without the noise of social productivity tools.
## Target Users

- Students: Tracking academic milestones.
- Freelancers: Managing project-specific targets.
- Self-Improvers: Documenting habit consistency.
## Empathy Map Summary

- Says: "I need a simple place for my goals," "Is my data secure?"
- Thinks: I want something minimal; I don't want complex UI distractions.
- Does: Sets goals on paper or notes apps but loses them easily.
- Feels: Overwhelmed by heavy task managers, anxious about privacy.
## How Might We (HMW) & Success Metrics

- HMW: Create a lightweight backend that secures user data while providing fast access to goal CRUD operations?
- Success Metric: System response time < 200ms; 100% encryption of user passwords; zero unauthorized access to goals.

# Project Planning Phase

Sprint	User Story / ID	Task Description	Points	Priority	Assignee
Sprint / 1	USN-1, 2, 3	User Auth, JWT Integration, / Password Hashing	8	High	Dharmender
Sprint / 2	USN-4, 5, 6	Goal Schema, Create & Single / Fetch API	5	High	Dharmender
Sprint / 3	USN-7, 8, 9	Update, Delete & List All Goals / (Recommended)	5	Medium	Dharmender
Sprint / 4	USN-10, / 11, 12	Global Error Handling, / Middleware, Deployment	3	Medium	Dharmender

# Problem–Solution Fit

Purpose: To bridge the gap between complex enterprise productivity suites and insecure local note-taking by providing a developer-friendly, secure API.
Problem Statement: Most goal-tracking platforms are feature-heavy, slow, and lack transparent security for user-generated content.
Solution Summary: A Node.js based REST API that uses MongoDB for persistence and JWT for stateless authentication, ensuring goals are private and access is performant.

# Proposed Solution Detail

Problem Statement	Idea / Solution	Novelty / / Uniqueness	Social Impact
Fragmented storage of personal objectives.	Centralized Mongobased Secure Vault.	Zero-bloat backend architecture.	Improved focus and mental clarity for users.
Risk of data breaches on public lists.	Strict JWT-based / Auth Middleware.	Role-based request isolation.	Promotes digital privacy and data ownership.

# Solution Architecture

## Technology Stack

- Environment: Node.js (Runtime)
- Framework: Express.js (Web Server)
- Database: MongoDB (NoSQL)
- Modeling: Mongoose ODM
- Security: JWT (JSON Web Tokens) & BcryptJS
- Testing: Thunder Client (API Testing tool)
[ Figure 1: Architectural (Client Requests -> JWT Middleware -> Express Routes -> / Block Diagram ] Mongoose Controllers -> MongoDB)

## Component Responsibilities

- Models: Define data structures for Users and Goals.
- Routes: Handle endpoint mapping (e.g., /api/auth, /api/goals).
- Controllers: Contain business logic and DB interactions.
- Middleware: Validate tokens and handle exceptions globally.

# MicroGoal API Report

## Overview & Features

The MicroGoal API is a robust backend solution designed for speed and security. Key features include user registration/login, secure session persistence, and full CRUD operations for goal entities bound to specific user accounts.
## User Flow & Folder Structure

src/
├── config/ (db.js, .env)
├── controllers/ (authController.js, goalController.js)
├── middleware/ (authMiddleware.js, errorMiddleware.js)
├── models/ (User.js, Goal.js)
├── routes/ (authRoutes.js, goalRoutes.js)
└── server.js
## Execution Steps

1. Clone repository and run npm install.
2. Configure .env with PORT, MONGO_URI, and JWT_SECRET.
3. Start development server: npm run dev.
4. Test endpoints via Thunder Client/Postman starting with /api/auth/ register.
[ Placeholder for Screenshot: API Response in Thunder Client ]

# Alignment with Implementation

The current state of the backend aligns with the proposed requirements:
- Implemented: User Authentication with Bcrypt password hashing.
- Implemented: JWT Token issuance and verification via authMiddleware.
- Implemented: Goal Operations (Create, Update, Delete).
- Implemented: Environment-based configuration (.env).
- Requirement Note: The standard "GET list of goals" endpoint has been prioritized to ensure users can view their full dashboard.
- Validation: Global error handling ensures that API failures return consistent JSON responses instead of crashing the server.
Demo Video Link:
https://drive.google.com/file/d/1cQl-Yrm8ijA1G_cFqZo5np_bHgmKh5Un/view?usp=drivesdk