MicroGoal
Date: 09 March 2026 Maximum Marks: 5 Marks Project Name: MicroGoal
Product Backlog & Sprint Plan
The following table presents the complete product backlog for the MicroGoal backend implementation, organized by sprint cycles. Each sprint represents a two-week development cycle with clearly defined functional requirements, user stories, story points, priority levels, and assigned team members. The backlog follows an agile methodology, with tasks broken down into manageable user stories that can be completed within a single sprint. Story points reflect relative effort and complexity, with priority levels indicating business value and implementation urgency.
Sprint	Functional Requirement (Epic)	User Story Number	User Story / Task	Story Points	Priority	Team Member
Sprint-1	User Authentication	USN-1	Implement User Registration API	5	High	Dharmender
Sprint-1	User Authentication	USN-2	Implement User Login with JWT	8	High	Dharmender
Sprint-1	Database Setup	USN-3	Configure MongoDB & Mongoose Models	5	High	Dharmender
Sprint-2	Goal Management	USN-4	Create Goal API (POST)	5	High	Dharmender
Sprint-2	Goal Management	USN-5	Get User Goals API (GET)	5	High	Dharmender
Sprint-2	Goal Management	USN-6	Update Goal API (PUT)	5	High	Dharmender
Sprint-2	Goal Management	USN-7	Delete Goal API (DELETE)	5	High	Dharmender
Sprint-3	Authorization	USN-8	Implement Auth Middleware	8	High	Dharmender
Sprint-3	Error Handling	USN-9	Implement Centralized Error Middleware	7	Medium	Dharmender
Sprint-3	API Testing	USN-10	Test All APIs using Thunder Client	5	Medium	Dharmender
Sprint-4	Optimization	USN-11	Add Request Validation & Proper Status Codes	8	Medium	Dharmender
Sprint-4	Performance	USN-12	Improve Response Handling & Code Refactoring	7	Medium	Dharmender

# Alignment with Implementation

## Backend Stack Implementation

The MicroGoal backend has been developed using Node.js, Express.js, and MongoDB with Mongoose for data modeling. The implementation follows RESTful API principles with proper endpoint structure and HTTP status codes. JWT-based authentication provides secure user sessions with encrypted tokens, while middleware functions handle authorization and error management across all routes.
## Completed Core Features

User authentication including registration and login endpoints has been successfully implemented. Goal management CRUD operations are complete, providing users with full control over their micro-goals. The auth middleware successfully protects routes requiring authentication, and centralized error handling provides consistent response formatting for error conditions.
# Implementation Status Overview

01

## Authentication Layer
JWT login, signup, and auth middleware fully implemented with secure token generation and verification
02

## Goal CRUD Operations
Create, read, update, and delete goal endpoints completed with proper request validation

03

## Middleware Security
Authorization and error middleware implemented to protect routes and handle exceptions consistently
04

## Database Integration
MongoDB configured with Mongoose models for user and goal data structures

05

## API Testing
API endpoints tested using Thunder Client with test coverage documentation pending
06

## Code Optimization
Request validation and response handling partially implemented with ongoing refactoring efforts
# Key Outcomes

Clear Sprint- Based Development
Structured four- sprint plan with defined deliverables, story points, and priority levels ensuring predictable development cycles

Working
Backend System
Functional authentication and goal management features deployed with secure JWT implementation and complete CRUD
operations

Middleware
Security
Robust authorization and error handling middleware providing consistent security and error management across all endpoints

Story Points Mapping
Relative effort estimation mapped to actual development tasks, enabling accurate sprint planning and capacity management

Future Roadmap
Clear optimization and refactoring path with validation improvements and performance enhancements planned for completion

Functional Requirements Analysis

## User Authentication Epic

Implementation of secure user registration and login functionality using JWT tokens for session management. Includes password hashing with bcrypt, token generation with expiration, and secure cookie handling for session persistence.
## Goal Management Epic

Complete CRUD operations for user goals including creation, retrieval, updating, and deletion endpoints. Each operation validates user ownership and returns appropriate HTTP status codes for success and error conditions.
## System Enhancement Epic

Middleware-based security implementation with authorization guards and centralized error handling. Includes request validation, proper status code responses, and code refactoring for maintainability and performance.
# Story Points Distribution

5
## Average Story
Points
Per user story across all sprints
8
## Maximum
Story Points
Auth middleware and validation tasks
12
## Total Sprint-1
Points
Authentication and database setup
20
## Total Sprint-2
Points
Complete goal management CRUD

The story point distribution reflects relative complexity and effort required for each task. Lower-point stories (5 points) represent straightforward CRUD operations with minimal complexity. Higher-point stories (7-8 points) involve middleware implementation requiring cross-cutting concerns and multiple integration points. This distribution enables balanced sprint planning with predictable velocity.
# Priority & Risk Assessment

High Priority Tasks
Authentication endpoints, goal CRUD operations, and authorization middleware deemed critical for minimum viable product. These features enable core user functionality and must be completed before any release candidate.

Medium Priority Tasks
Error handling middleware, API testing procedures, and optimization features considered important but not blocking. These enhancements improve reliability and performance but can be delivered post- MVP.

Implementation Risks
Potential delays in testing coverage and optimization tasks. JWT security implementation requires careful attention to prevent vulnerabilities.
Database schema changes may impact existing endpoints during refactoring.
Team Assignment & Responsibilities

## Team Member

Dharmender

Role: Full-Stack Developer

Responsibilities: Backend API development, database modeling, authentication implementation, middleware development, API testing, and code optimization
## Workload Distribution

All twelve user stories assigned to single developer based on technical expertise and project scope. Four-sprint timeline provides adequate capacity with approximately 15 story points per sprint. Regular standups and code reviews ensure quality control throughout development cycle.
# Conclusion & Next Steps
The MicroGoal backend implementation demonstrates successful alignment between planned sprint activities and delivered functionality. All Sprint-1 through Sprint-3 tasks have been completed in Node.js, Express, and MongoDB with JWT-based authentication, goal management CRUD operations, and
middleware-based security successfully implemented. The Sprint-4 optimization tasks remain partially implemented with testing documentation pending.

## Complete Testing
Coverage

Document Thunder Client tests and establish automated testing framework
## Finalize
Optimization
Implement request validation, status codes, and code refactoring
## Production
Deployment
Prepare deployment pipeline and launch production environment

The project backlog provides a clear roadmap for completing remaining tasks while the implemented features establish a solid foundation for future enhancements. Story points accurately reflected development effort, validating the sprint planning approach for future project iterations.